## Slide 1: INTEGRATIVE PROJECT OF THE 4TH SEMESTER OF LEI-ISEP Sprint C
29/05/2022
lei21_22_s4_2dg_04
Members:
João Beires
José Soares
José Maia
Lourenço Melo

## Slide 2: User interface (LOGIN)

## Slide 3: User Interface (MENU)

## Slide 4: Documentation
The documentation of the US’s are stored on the “docs” directory.

## Slide 5: Completed activities
ID | Atividade | Responsável | Baseline | Real | Estado
L2S20-64 | US2003 | Lourenço Melo | Início: 09-04-2020 Fim: 29-05-2020 | Início: 09-04-2020 Fim: 29-05-2020 | 
L2S20-65 | US2004 | José Soares | Início: 09-04-2020 Fim: 29-05-2020 | Início: 09-04-2020 Fim: 29-05-2020 | 
L2S20-66 | US2005 | Team | Início: 09-04-2020 Fim: 29-05-2020 | Início: 09-04-2020 Fim: 29-05-2020 | 
L2S20-69 | US4001 | José Maia | Início: 09-04-2020 Fim: 29-05-2020 | Início: 09-04-2020 Fim: 29-05-2020 | 
L2S20-70 | US4002 | João Beires | Início: 09-04-2020 Fim: 29-05-2020 | Início: 09-04-2020 Fim: 29-05-2020 | 
L2S20-71 | US5001 | Team | Início: 09-04-2020 Fim: 29-05-2020 | Início: 09-04-2020 Fim: 29-05-2020 | 
L2S20-72 | US5002 | Team | Início: 09-04-2020 Fim: 29-05-2020 | Início: 09-04-2020 Fim: 29-05-2020 | 

## Slide 6: Commits
Commits were made with the issue tag in order to connect the commit with the jira issue.
We tried to make the descriptions brief and with all the important changes made.

## Slide 7: Documentation of the team decisions and reunions
The log where this is documented can be found in this issue :
This was done by adding a comment in the issue with the date of the reunion and the made decisions :

## Slide 8: INTEGRATIVE PROJECT OF THE 4TH SEMESTER Sprint C
29/05/2022